|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Name | Duration | Start | End | Pre | Name of the resources |
| 1 |  | Mandate definition and planning | 2875 hour | 1-1-2021 | 1-4-2021 |  | Project manager |
| 2 |  | Data collection | 375 hour | 3-1-2021 | 3-3-2021 |  | Project manager |
| 3 |  | Research | 375 hour | 4-1-2021 | 4-3-2021 | 2 | Project manager |
| 4 |  | Theoretical solution | 1 hour | 6-1-2021 | 6-1-2021 | 3 | Project manager |
| 5 |  | Architecture design | 125 hour | 8-1-2021 | 16-1-21 | 4 | Project manager |
| 6 |  | Production script | 75 hour | 9-1-2021 | 13-1-2021 | 5 | Project manager |
| 7 |  | Production planning | 25 hour | 11-1-2021 | 12-1-2021 | 6 | Project manager |
| 8 |  | Client presentation+approval | 3 hour | 15-1-2021 | 15-1-2021 | 1 | Project manager |
| 9 |  | Visual design | 5 hour | 21-1-21 | 21-1-21 | 1;8 |  |
| 10 |  | Research | 1 hour | 22-1-21 | 22-1-21 |  | ART DIRECTOR |
| 11 |  | Ideation | 1 hour | 19-1-2021 | 19-1-2021 | 10 | ART DIRECTOR |
| 12 |  | Conceptualization | 2 hour | 16-1-2021 | 16-1-2021 | 11 | ART DIRECTOR |
| 13 |  | Mock-ups | 1 hour | 24-1-2021 | 24-1-2021 | 12 | Graphic designer |
| 14 |  | Client presentation+approval | 3 hour | 27-1-2021 | 27-1-2021 | 9 | Project manager |